Option A: Plain document (copy-paste to Word/Docs) Title: UCU Innovators Hub – MVP Project Specification

- Executive Summary

- Purpose: Build a centralized web-based repository for Uganda Christian University (UCU) to document, showcase, and manage student projects and innovations.

- Goals: Promote innovation, visibility, collaboration, and knowledge sharing; enable submission, review, public gallery, and admin analytics.

- Scope: MVP with core features for students, supervisors, faculty admins, and public visitors. Deployed prototype for evaluation.

- Stakeholders and Roles

- Students: Create accounts, submit projects, manage project details.

- Supervisors: Review, approve/reject submissions, add comments.

- Faculty Administrators: Manage users, oversee categories, view analytics.

- Public Visitors: Browse approved projects, filter by category, faculty, technology.

- Functional Requirements (MVP)

- User Management

  - Registration and login with JWT-based authentication.

  - Role-based access: Student, Supervisor, Admin.

- Project Submission and Approval

  - Student submits: title, description, category, technologies, GitHub URL, PDF document.

  - Supervisor reviews: approve, reject, with comments.

  - Approved projects appear in public gallery.

- Project Repository and Search

  - Public gallery with filters: Faculty, Department, Category, Year, Technology, Status.

  - Project detail page with team members, links, and attachments.

- Analytics and Dashboard

  - Admin dashboard: projects per faculty, approval rates, trending technologies, most active innovators.

  - Visualizations (bar/line charts).

- Collaboration and Feedback

  - In-app comments on projects (authenticated users).

  - Post-approval updates require moderation.

- Public Gallery and Discovery

  - Public visibility for approved projects; access control and licensing considerations.

- Security

  - Data validation, input sanitization, error handling, audit logs.

- Non-Functional Requirements

- Frontend: Responsive (desktop and mobile), accessible (WCAG guidelines).

- Backend: RESTful API (or GraphQL) with proper validation and error handling.

- Database: PostgreSQL (recommended) with relational data model.

- Authentication: JWT with short-lived access tokens and refresh tokens.

- Performance: Efficient search and pagination; lazy loading for gallery.

- Reliability: Basic logging, error monitoring, and backup strategy.

- Data Model (Entities and Relationships)

- User(id, name, email, passwordHash, role, faculty, createdAt, updatedAt)

- Role(id, name, permissions)

- Project(id, title, description, categoryId, year, githubUrl, liveDemoUrl, pdfDocumentPath, createdBy, status, createdAt, updatedAt)

- Category(id, name)

- Technology(id, name)

- ProjectTechnology(projectId, technologyId)

- TeamMember(id, projectId, userId, role)

- Submission(id, projectId, submittedAt, submittedBy)

- Review(id, submissionId, reviewerId, status, comments, reviewedAt)

- Comment(id, projectId, authorId, text, createdAt)

- FileAttachment(id, projectId, filename, fileUrl, fileType, uploadedAt)

- ActivityLog(id, userId, action, targetId, targetType, timestamp)

- MVP Deliverables

- Source Code: Frontend + Backend starter repositories with basic CRUD and authentication.

- Documentation: Architecture diagrams, ER diagrams, API docs, user manuals, deployment guide, testing report.

- Live Demo: Functional prototype deployed or locally reproducible (e.g., Docker Compose).

- Technical Architecture (High-level)

- Frontend: React (or chosen framework) SPA or Next.js with component-based UI.

- Backend: Node.js with Express (or Django) REST API.

- Database: PostgreSQL with relational schema.

- Authentication: JWT with role-based authorization.

- File Storage: PDF submissions stored as files/images on disk or object storage; URLs in DB.

- Deployment: Dockerized services; optional CI/CD.

- Roadmap and Milestones

- Milestone 1: Project scaffolding, authentication, and user management.

- Milestone 2: Project submission flow and supervisor review.

- Milestone 3: Public gallery with filtering and project detail pages.

- Milestone 4: Admin analytics dashboard and basic reporting.

- Milestone 5: Collaboration features (comments) and post-approval updates.

- Milestone 6: Documentation, testing, and MVP demonstration.

- Quality, Security, and Compliance

- Code quality: modular architecture, linting, unit/integration tests.

- Security: RBAC, input validation, file upload security, secure storage of credentials.

- Auditability: Action logs for submissions, reviews, and updates.

- Deployment and Maintenance

- Environment setup: Dev/Staging/Prod.

- Data migrations: Versioned migration scripts.

- Monitoring: Basic logging, health checks, and error alerts.

- Backups: Regular DB backups; restore procedures.

- Appendix

- Glossary of terms

- References and standards (RBAC, JWT, REST principles)

- Contact points for project stakeholders

Option B: LaTeX source for PDF (you can compile to PDF) If you’re comfortable with LaTeX, you can paste this into a .tex file and compile with pdflatex.

Note: I can also tailor this to your chosen tech stack and add more precise sections like a PRD, stakeholder interviews, or a detailed test plan. If you tell me your preferred word processor (Word/Google Docs) or provide a preferred PDF style guide, I’ll format the content accordingly and generate a ready-to-export document.

Next steps

- Tell me which option you prefer (Plain text doc for Word/Docs, or LaTeX for PDF).

- If you want, specify your chosen tech stack and any branding requirements (logos, color schemes). I’ll adjust the document to align with your project plan and provide a clean, print-ready PDF-ready structure.